CEBU INSTITUTE OF TECHNOLOGY – UNIVERSITY

College of Computer Studies

Final User & Stakeholder Validation Plan and Framework

PlayIT

An Offline-First Gamified Early Literacy Mobile Application

| Course & Section | IT411 (Section G7) — Capstone & Research 2 ¦ Semester 1, AY 2026–2027 |
| --- | --- |
| Group Code / Team | 2627-sem1-it411-56 — Group 56 (Riva, Zendrix; Palis, John James; Miel, Kaysean; Durano, Ashlee Skye; Bien, Erik Samuel) |
| Adviser | Mr. Joemarie C. Amparo ¦ Course Instructor: Mr. Ralph P. Laviste |
| Deliverable Reference | Pre-Adviser Presentation Requirement D (Final_Validation_Plan_and_Framework) & Week 12 Deliverable 1 (01_Validation_Plan_and_Framework, Due October 31, 2026) |
| System Version Under Test | playIT v1.2.0-rc2 (refactor/hear-say-it post-Card 32 production build) |

# 1. Validation Purpose & Objectives

Unlike the initial Weeks 1–2 MVP Validation (which diagnosed early prototype bottlenecks on a baseline build), this Final User/Stakeholder Validation evaluates the completed, refactored, and deployed playIT Android system (v1.2.0-rc2) to determine with empirical evidence whether the system:

1.	Effectively addresses the identified early-reading literacy problem for Grade 1 learners (ages 6–7);

2.	Meets the functional, pedagogical, and ergonomic needs of its intended end-users (Grade 1 learners) and adult stakeholders (DepEd Grade 1 reading teachers and parents/caregivers); and

3.	Achieves every measurable target specified in the group's approved SMART goals (SMART-01 through SMART-07 and operational sub-objectives HI-1, HI-2, SI-1–SI-4, O3–O6).

## 1.1 Research Questions (RQ1–RQ5)

| Research Question ID | Research Question Statement | Linked SMART Goals |
| --- | --- | --- |
| RQ1 (Pedagogical & Acoustic Integrity) | To what extent do playIT's 26 phoneme audio models, 7 articulatory mouth-shape groups, and 33 Marungko-aligned decodable CVC/VVC words satisfy DepEd Grade 1 phonics standards and Gate 3 acoustic purity criteria? | SMART-01, SMART-02, HI-1, HI-2 |
| RQ2 (Speech Recognition & Scaffolding Effectiveness) | Does the refactored offline Vosk SpeechValidator achieve ≥ 80% agreement with blind human teacher ratings and ≤ 15% false rejections on Grade 1 child speech within ≤ 500 ms while maintaining zero punitive heart loss? | SMART-03, SI-1, SI-2, SI-3, SI-4 |
| RQ3 (Child Usability, Discrimination & Blending Mastery) | Can Grade 1 learners (ages 6–7) independently navigate playIT's onboarding, Bohol adventure map, Hear It, Say It, Find It, and Blend It stages (≥ 85% zero-prompt transitions) and achieve ≥ 2star mastery with positive affect? | SMART-04, SMART-05, O3 |
| RQ4 (Hardware Performance, Offline Persistence & Privacy) | Does the deployed APK meet all real-time latency (≤ 500 ms Say It, ≤ 300 ms Find It), frame stability (≤ 10% jank at 60 FPS), 20-cycle force-close SQLite persistence, and Airplane-Mode sovereignty requirements on budget hardware (SM-A217F)? | SMART-06, O4, O5 |
| RQ5 (Stakeholder Usability, Diagnostic Utility & Acceptance) | Do Grade 1 reading teachers and parents/caregivers rate playIT's overall usability at SUS ≥ 75.0 and perceived usefulness/ease-of-use at TAM ≥ 4.00/5.00, and can they accurately interpret the Parent Zone and exported A4 PDF diagnostic report? | SMART-07, O6 |

# 2. Target Respondents & Sampling Justification

To prevent single-source bias and ensure that child behavioral outcomes are evaluated separately from adult diagnostic and pedagogical outcomes, the validation employs a purposive, multi-stakeholder sample across four cohorts (N_(total) = 31–38 participants):

| Cohort ID | Respondent Group | Target Sample Size | Inclusion Criteria & Relevance to Intended Users/Stakeholders | Assigned Validation Activities & Instruments |
| --- | --- | --- | --- | --- |
| Cohort 1 (C-01..C-20) | Grade 1 Learners (Primary End-Users) | N = 16–20 children (generating ≥ 150–240 logged Say It & Find It trials) | Enrolled Grade 1 learners aged 6–7 years old (early/emergent readers). Directly tests whether pre-readers can operate the 64dp interface, articulate phonemes, discriminate letters, and blend CVC words without adult help. | Guided hands-on play session (15–20 min): Avatar onboarding → Group 1 letters (M, S, A) → Blend It chest; Instrument B (Part B1) Silent-Observer Sheet; Instrument C Room DB Telemetry; Instrument E (Part E1) Child Picture Choice & Smileyometer. |
| Cohort 2 (T-01..T-05) | DepEd Grade 1 Reading / MTB-MLE & English Teachers (Domain Experts) | N = 4–5 teachers | Licensed elementary educators with ≥ 2 years experience teaching Grade 1 reading/phonics (Marungko / MATATAG curriculum). Qualified to judge phoneme purity (schwa intrusion) and rate child pronunciations blindly. | 1. Instrument A Blind 26-Phoneme Audit (Gate 3) & 33-Word CVC Audit; 2. Instrument B (Part B2) Blind Dual-Rater scoring of child Say It utterances; 3. Instrument E (Part E2) Teacher SUS + TAM + Diagnostic Report Evaluation. |
| Cohort 3 (P-01..P-10) | Parents / Primary Caregivers (Adult Stakeholders) | N = 8–10 parents/guardians | Parents or guardians of Grade 1 children who supervise home reading practice on shared smartphones. Evaluates profile management, the arithmetic gate, progress interpretation, and offline PDF sharing. | Hands-on Parent Zone task walkthrough (unlocking ArithmeticGuardDialog, renaming profile, identifying At-Risk letters, exporting & opening A4 PDF) + Instrument E (Part E2) Parent SUS + TAM Survey. |
| Cohort 4 (QA-01..QA-03) | Technical / QA Evaluators | N = 3 evaluators | Capstone technical evaluators executing objective hardware benchmarks and accessibility audits on the physical Samsung Galaxy A21s (SM-A217F) test device. | Instrument D (D-01 to D-12): ADB latency/frame/memory benchmarks, 20× force-close persistence in Airplane Mode, 4-viewport bounds check. |

# 3. Proposed Validation Model & Theoretical Framework

Our validation architecture integrates four complementary, internationally recognized frameworks so that every SMART goal is evaluated through the right methodological lens:

flowchart LR subgraph Framework["Triangulated Final Validation Framework"] direction TB F1["1. Objective-Driven Behavioral & Acoustic Audit\n(Gate 3 Phoneme Audit + Blind Teacher-ASR Agreement)"] F2["2. ISO 9241-11:2018 Usability Standard\n(Effectiveness, Efficiency, Satisfaction)"] F3["3. Pediatric UPA Diagnostic Model\n(Usability, Pedagogy, Accessibility / Read & MacFarlane)"] F4["4. Technology Acceptance Model (TAM) & Brooke SUS\n(Perceived Usefulness, Ease of Use, System Usability Scale)"] end F1 --> M1["Measures: SMART-01, SMART-02, SMART-03 (HI-1, SI-1..SI-3)"] F2 --> M2["Measures: SMART-04, SMART-06 (Task Completion, P90 Latency, Persistence)"] F3 --> M3["Measures: SMART-05, O3 (Zero-Prompt Child Nav, 64dp Ergonomics, Affect)"] F4 --> M4["Measures: SMART-07, O6 (Parent/Teacher SUS >= 75, TAM >= 4.00)"]

1.	Objective-Driven Acoustic & Psychometric Agreement Model (Signal Detection / Cohen's kappa):

◦	Evaluates SMART-02 (HI-1) and SMART-03 (SI-1–SI-3). Rather than asking adults whether speech recognition "seems accurate" on a questionnaire, two teachers blindly score each child utterance (T in {0, 1}), and their consensus is cross-tabulated against the offline Vosk SpeechValidator decision (A in {0, 1}) to compute exact Teacher-ASR Agreement (P_(agree)), False-Reject Rate (P_(FR)), and Cohen's/Fleiss' kappa.

2.	ISO 9241-11:2018 Ergonomics of Human-System Interaction:

◦	Effectiveness: Task completion rates across child stages (Hear It, Say It, Find It, Blend It) and adult tasks (Parent Gate, PDF Export).

◦	Efficiency: Objective system response times (Say It P90 latency ≤ 500 ms, Find It P90 latency ≤ 300 ms, lesson completion time in seconds) captured via Instrument C and Instrument D.

◦	Satisfaction: Child Smileyometer & voluntary replay rate (Instrument E Part E1) and adult System Usability Scale (SUS) (Instrument E Part E2).

3.	Pediatric UPA (Usability, Pedagogy, Accessibility) Framework & Read & MacFarlane (2006) Child-Computer Interaction Protocol:

◦	Standard Likert surveys are developmentally invalid for 6-to-7-year-old pre-readers. Following Read & MacFarlane (2006), child evaluation relies on Silent-Observer Behavioral Coding (Instrument B), a 3-Point Visual Smileyometer, a Picture-Card Hardest-Stage Identification, and a Behavioral Replay Prompt ("Would you like to play one more letter or stop now?").

4.	Technology Acceptance Model (TAM — Davis, 1989) & System Usability Scale (SUS — Brooke, 1996):

◦	Administered to Teachers and Parents (Instrument E Part E2) to quantify Perceived Usefulness (PU), Perceived Ease of Use (PEOU), Behavioral Intention (BI), and standardized SUS (0–100).

# 4. Evaluation Procedures & Step-by-Step Activities

## Phase 1: Pre-Field Gate 3 Teacher Acoustic & Content Audit (Instrument A)

1.	Prior to child sessions, 3–5 DepEd Grade 1 teachers independently complete Instrument A.

2.	In Part A1 (Blind Phoneme Audit), all 26 audio/phonemes/{letter}.mp3 clips are played in randomized order without showing the letter label. Teachers write the letter sound they hear and rate clarity (1 = Unacceptable / Has schwa, 2 = Acceptable, 3 = Model quality). All 26 clips must pass before child testing.

3.	In Part A2 & A3, teachers audit the 33 decodable CVC/VVC words and rate curriculum alignment (PA1–PA5).

## Phase 2: Hardware, Offline & Accessibility Verification (Instrument D)

1.	On the physical Samsung Galaxy A21s (SM-A217F, Android 12, 3 GB RAM) with Airplane Mode ON and Wi-Fi/cellular disabled:

◦	Execute cold-start timing (adb shell am start -W), 60 FPS frame rendering (dumpsys gfxinfo), memory profiling (dumpsys meminfo), and a 5,000-event monkey stress run.

◦	Measure 30 trials of Say It end-of-speech to feedback latency (≤ 500 ms) and 30 trials of Find It tap-to-feedback latency (≤ 300 ms).

◦	Execute the 20-Cycle Force-Close Persistence Test (D-05) and record all 12 engineering checks on Instrument D.

## Phase 3: Child End-User Sessions — Silent-Observer Protocol (Instrument B & Instrument E Part E1)

1.	Ethics & Consent: Written parental consent and verbal child assent are secured prior to every session. Each learner is assigned an anonymous code (C-01..C-20); zero names, photos of faces, or raw voice files leave the local session.

2.	Silent-Observer Rule: The facilitator hands the device (in Airplane Mode) to the child on SplashScreen and sits silently beside them. The observer only intervenes if the child explicitly asks for help or makes no progress for ≥ 15 seconds (after the app's built-in 10s idle re-prompt has fired), tallying every adult prompt on Instrument B (Part B1).

3.	Standard Child Task Scenario (15–20 min):

◦	Task C1 (Onboarding): Tap Start on Splash → tap + New Player → pick an animal friend avatar → tap Let's Play (0 typing required).

◦	Task C2 (Map & Letter Lesson Loop): Tap active Node M on the Bohol Map → complete Hear It (3 audio steps) → complete Say It (spoken echo + recall check) → complete Find It (3 picture-grid rounds) → view LetterCompleteScreen stars.

◦	Task C3 (Subsequent Letters & Blend It): Complete Letters S and A (or transition to an unlocked Group 1 Blend It treasure chest) and blend 3 decodable CVC words (AM, SAM, MAT).

4.	Live/Recorded Teacher Rating of Say It Trials (Instrument B Part B2): For each Say It attempt, two teachers independently mark whether the child produced the valid target sound/word (T = 1) or an invalid foil/silence (T = 0), logged alongside the app's SpeechValidator outcome (A in {0, 1}).

5.	Post-Session Child Exit Check (Instrument E Part E1): The child points to the Smileyometer face, points to which of the 4 game picture cards felt hardest, and responds to the voluntary replay prompt ("You're done! Would you like to play one more letter, or stop now?").

## Phase 4: Parent & Teacher Diagnostic Walkthrough (Instrument E Part E2)

1.	Parents (P-01..P-10) and Teachers (T-01..T-05) perform four concrete adult tasks on the device populated with session data:

◦	Task A1: Open Parent Zone and solve the randomized ArithmeticGuardDialog challenge.

◦	Task A2: Rename a learner's profile in LearnerHeroCard and switch between learner profiles.

◦	Task A3: Inspect MasteredSoundsShelf and PracticeFocusSection to correctly name which letters are flagged as Mastered (Green), Developing (Yellow), or At-Risk (Red/Amber).

◦	Task A4: Tap PDF, preview the generated report on ReportPreviewScreen, and open the offline A4 PDF document.

2.	Immediately after completing Tasks A1–A4, adult participants complete Instrument E (Part E2) (10-item Brooke SUS + 10-item TAM & Diagnostic Utility scale + 3 open-ended diagnostic prompts).

# 5. Statistical Analysis Methods & Decision Rules

| Metric Category | Statistical Estimator / Calculation Formula | Acceptance / Success Criterion |
| --- | --- | --- |
| Binomial Proportions (Task completion, Zero-prompt navigation, Teacher-ASR agreement, False-reject rate) | Point estimate hatp = k/n with Wilson 95% Confidence Interval: $$\frac{\hat{p} + \frac{z^2}{2n} \pm z\sqrt{\frac{\hat{p}(1-\hat{p})}{n} + \frac{z^2}{4n^2}}}{1 + \frac{z^2}{n}}, \quad z = 1.96$$ | hatp_(nav) ≥ 85.0%; hatp_(agree) ≥ 80.0%; hatp_(FR) ≤ 15.0%. |
| Inter-Rater Reliability (Dual-teacher scoring of child Say It attempts) | Cohen's Kappa (kappa) (2 raters) or Fleiss' Kappa (≥ 3 raters): $$\kappa = \frac{P_o - P_e}{1 - P_e}$$ | kappa ≥ 0.70 (substantial inter-rater agreement). |
| Response Time & Latency Distributions (Say It & Find It latency, Cold start) | Median (P50), 90th Percentile (P90), Mean, Standard Deviation (SD), and Min–Max range in milliseconds. | Say It P90 ≤ 500 ms; Find It P90 ≤ 300 ms; Cold Start ≤ 2500 ms. |
| System Usability Scale (SUS) (Brooke, 1996 — 10 items) | Odd items: xᵢ − 1; Even items: 5 − xᵢ: $$\text{SUS} = 2.5 \times \left(\sum_{\text{odd}} (x_i - 1) + \sum_{\text{even}} (5 - x_i)\right) \in [0, 100]$$ | Mean SUS ≥ 75.0 (Bangor et al. "Good" to "Excellent" adjective rating). |
| TAM & Pedagogical Likert Constructs (5-point Likert items) | Construct Mean barx = 1/N Σ xᵢ and Standard Deviation s:<ul><li>4.21–5.00: Strongly Agree / Highly Effective</li><li>3.41–4.20: Agree / Effective</li><li>< 3.41: Needs Improvement</li></ul> | Mean ≥ 4.00 / 5.00 across Perceived Usefulness (PU), Perceived Ease of Use (PEOU), and Pedagogical Alignment (PA). |