PlayIT: Offline-First Gamified Early Literacy Mobile Application

MVP Validation Framework & Instrument Specification (UPA Model — Weeks 1–2 Deliverable)

Course: IT411 — Capstone & Research 2 ¦ Semester 1, AY 2026–2027 Institution: College of Computer Studies, Cebu Institute of Technology – University Primary Framework: UPA (Usability, Pedagogy, Accessibility) ¦ Standard 10-Item SUS + Child Smileometer + Pre/Post Phonics Test

1. Executive Summary & Research Rationale

Early childhood literacy education in Philippine public schools faces persistent challenges, including high pupil-to-teacher ratios, inadequate learning materials, and the digital divide characterized by limited or unstable home internet connectivity. While the Department of Education (DepEd) emphasizes the Marungko Approach—a phono-syllabic reading technique that introduces letters based on phonemic frequency rather than alphabetical order—many learners lack access to interactive, individualized phonetic practice at home. PlayIT addresses this gap as a 100% offline-first Android mobile application. It pairs the pedagogical structure of the Marungko Approach with modern offline speech recognition (Vosk), engaging gamification, and diagnostic parental telemetry.

The primary objective of the Weeks 1–2 MVP Validation is formative and diagnostic: (1) evaluate pediatric usability and child task flow; (2) quantify empirical reading gains through structured pre/post assessments; (3) secure expert validation from DepEd reading specialists regarding the 26-letter English Marungko adaptation; and (4) verify offline software stability across target mobile devices before feature lock.

2. Theoretical Evaluation Framework: The UPA Model

In educational technology for young learners, generic UI heuristics alone are insufficient. PlayIT adopts the UPA Framework (Usability, Pedagogy, Accessibility) as its primary overarching evaluation architecture across four distinct stakeholder cohorts:

Usability (U): Evaluates navigation ease, interaction efficiency, and user satisfaction. Operationalized via the Child Smileometer (3-point visual scale — Read & MacFarlane, 2006) for young learners, the standardized 10-Item System Usability Scale (SUS — Brooke, 1996) for parents and teachers, and observational task timings (time-on-task, vocal latency).

Pedagogy (P): Evaluates curriculum alignment, phonetic accuracy, and reading efficacy. Operationalized via the DepEd Teacher Pedagogy Checklist (7 Likert items validating Marungko sequence, phoneme modeling, and CVC decodability) and the Child Pre/Post Phonics Assessment measuring empirical letter sound and word-blending score gains.

Accessibility (A): Evaluates physical ergonomics and socioeconomic equity. Operationalized via Pediatric Touch-Target Standards (≥64dp buttons for motor control), high-contrast visual cues (WCAG 2.1 AA), audio-visual dual-coding, and 100% Offline Zero-Data Operability with zero ads or tracking.

3. Curriculum Scope: 26-Letter Marungko English Adaptation & 33 CVC Matrix

PlayIT adapts the 28-letter Filipino Marungko sequence to 26 letters (A–Z) for Grade 1 English phonics. The Spanish-derived grapheme Ñ does not exist in English. The digraph NG (/ŋ/) is a phonogram rather than a single letter; introducing it as an isolated grapheme creates phonological confusion for beginner readers. The 26 letters are organized into 7 progressive chapters with 33 decodable CVC Blend It words:

| Chapter | Target Letters | Count | Thematic Biome | Canonical Blend It Words (CVC Validated & Seeded in DB) |
| --- | --- | --- | --- | --- |
| Chapter 1 | m, s, a, i | 4 | Guava Greenery | SAM, SIS, AIM (3 words — Group 1 accepted exception) |
| Chapter 2 | o, b, e, u | 4 | Mango Orchard | BUS, SUB, MOM, BEE, BIB |
| Chapter 3 | t, k, l, y | 4 | Chocolate Hills | BAT, MAT, KIT, TOY, BOY |
| Chapter 4 | n, g, p | 3 | Palm Valley | PIG, PAN, BUG, PIN, NAP |
| Chapter 5 | r, d, h, w | 4 | Rice Terraces | DOG, HAT, HEN, BED, WEB |
| Chapter 6 | c, f, j | 3 | Coral Reef | CAT, FAN, CAP, CUP, JAM |
| Chapter 7 | q, v, x, z | 4 | Mount Pulag Summit | VAN, BOX, FOX, ZOO, QUIZ |
| Total | 26 Letters | 26 | 7 Biomes | 33 Decodable CVC Target Words (100% Seeded in Room DB v3) |

4. SMART Evaluation Objectives & Measurable Metrics

| Dimension | Project Objective | Evaluation Metric & Instrument | Target Threshold | Cohort |
| --- | --- | --- | --- | --- |
| Specific (S) | Verify child learning & task completion across core sublevels. | Task completion rate; 1st-pass ASR vocal accuracy; time-on-task. | ≥ 85% task completion without help; ≥ 75% ASR first-pass accuracy. | Early Learners (N=12) |
| Measurable (M) | Quantify usability & caregiver acceptance with standard scales. | 10-Item SUS score; Child Smileometer; TAM constructs (PU, BI). | Mean SUS ≥ 75.0 (Grade B+); Smileometer ≥ 2.6/3.0; TAM PU ≥ 4.2/5.0. | Parents & Teachers (N=15) |
| Achievable (A) | Validate curriculum alignment & measure empirical learning gain. | Teacher Pedagogy Checklist (7 items); Child Pre/Post Phonics Assessment. | 100% agreement (≥ 4.0/5.0); Statistically significant gain (p < 0.05). | DepEd Teachers (N=5) + Learners |
| Relevant (R) | Ensure 100% offline persistence, data privacy, and diagnostic speed. | Room DB persistence audit; PDF export time; Noise gate test. | 0% data loss on force-close; PDF export ≤ 3.0s; Noise alert at >40dB. | Technical Evaluators (N=3) |
| Time-Bound (T) | Execute validation trials, analyze data, and refactor SRS/SDD. | Milestone schedule mapped to IT411 Capstone 2 calendar. | Protocol: Sept 13; Field Trials: Sept 18; Refactored SRS/SDD: Sept 19. | Research Team (Total N=30) |

5. Stakeholder Mapping & Questionnaire Item Cross-Walk (UPA Model)

| Code | Evaluation Criterion / Question Item | UPA Construct | Target Respondent | Scale |
| --- | --- | --- | --- | --- |
| PED-01 | Letter progression strictly follows DepEd Marungko frequency approach. | Pedagogy: Sequence | Teachers / SMEs | 1–5 Likert |
| PED-02 | Hear It delivers clear, natural phoneme sound modeling. | Pedagogy: Audio Model | Teachers / SMEs | 1–5 Likert |
| PED-03 | Say It uses age-appropriate example words (Mouse, Sun). | Pedagogy: Vocalization | Teachers / SMEs | 1–5 Likert |
| PED-04 | Find It uses culturally familiar, unambiguous illustrations. | Pedagogy: Visual Discrim. | Teachers / SMEs | 1–5 Likert |
| PED-05 | Blend It uses decodable CVC words respecting cumulative letters. | Pedagogy: Blending | Teachers / SMEs | 1–5 Likert |
| PED-06 | Excluding NG and Ñ for 26-letter English phonics is pedagogically sound. | Pedagogy: Scope Validity | Teachers / SMEs | 1–5 Likert |
| PED-07 | Non-punitive gamification (hearts/stars) reinforces mastery resilience. | Pedagogy: Motivation | Teachers / SMEs | 1–5 Likert |
| PRE-POST | Child phoneme identification and CVC blending diagnostic assessment. | Pedagogy: Learning Gain | Early Learners (Tested) | 0–10 Score Delta |
| SUS 1–10 | Standard 10-Item System Usability Scale (Brooke, 1996). | Usability: Standard SUS | Parents & Teachers | 1–5 Likert (0–100) |
| SMILEY | Child Smileometer affective rating (Sad=1, Neutral=2, Happy=3). | Usability: Affective | Early Learners | 3-pt Visual Scale |
| OBS 1–5 | Observational task completion & time-on-task (Map, Hear, Say, Find, Blend). | Usability: Efficiency | Child (Observed) | 3-pt + Seconds |
| ACC-01 | Pediatric touch targets (≥64dp) prevent miss-taps for small hands. | Accessibility: Ergonomics | Parents / Teachers | 1–5 Likert |
| ACC-02 | Audio-visual dual-coding enables pre-readers to navigate independently. | Accessibility: Dual-Coding | Parents / Teachers | 1–5 Likert |
| ACC-03 | High-contrast UI colors and large text meet WCAG 2.1 AA standards. | Accessibility: Contrast | Parents / Teachers | 1–5 Likert |
| ACC-04 | 100% offline access ensures equal opportunity with zero mobile data cost. | Accessibility: Equity | Parents / Guardians | 1–5 Likert |
| ACC-05 | Ad-free, zero in-app purchase environment guarantees child safety & privacy. | Accessibility: Safety | Parents / Guardians | 1–5 Likert |
| SYS 1–3 | Technical verification: ASR latency ≤0.5s, 60 FPS UI, Room DB integrity. | Technical: ISO 25010 | Technical Evaluators | Pass / Fail / ms |

6. Detailed Operationalized Instruments (UPA Model)

Part A: Pedagogy (P) — DepEd Teacher Checklist & Child Pre/Post Test

### 1. DepEd Teacher & SME Phonics Checklist (5-Point Likert: 1=Strongly Disagree to 5=Strongly Agree):

[PED-01] Sequential Phonics Progression: The letter progression strictly follows the sequential DepEd Marungko frequency-based approach.

[PED-02] Phonemic Audio Quality: Hear It delivers accurate, natural, and clear phoneme sound modeling suitable for beginner Filipino readers.

[PED-03] Vocal Production Practice: Say It uses age-appropriate example words (e.g., Mouse, Sun) that encourage verbal phonics production without frustration.

[PED-04] Visual Picture Discrimination: Find It uses illustrations that are culturally familiar, unambiguous, and easily recognizable to Filipino children.

[PED-05] Word Blending Feasibility: Blend It uses decodable CVC words (e.g., MOM, KIT, PIG, HEN, CAP, WEB) respecting cumulative letter availability.

[PED-06] Curriculum Scope Validity: Excluding NG (digraph) and Ñ (Spanish loan) to focus on 26 English letters is pedagogically sound for Grade 1.

[PED-07] Non-Punitive Gamification: Hearts, stars, and gentle retry states support positive learning resilience without cognitive overload.

### 2. Child Empirical Pre/Post Phonics Diagnostic Assessment Protocol:

Administered before the child interacts with PlayIT (Pre-Test) and immediately following gameplay (Post-Test):

| Sub-Test | Diagnostic Stimulus Items | Instruction & Administration Protocol | Scoring Rubric |
| --- | --- | --- | --- |
| Phoneme Sound Recognition | Letter flashcards: M, S, A, I, B | Show card: "What sound does this letter make?" (Prompt /m/, /s/) | 1 pt per correct sound (Max: 5 pts) |
| Phonetic Picture Match | Picture cards: Mouse, Sun, Apple | Show 3 images: "Which picture starts with the /m/ sound?" | 1 pt per correct match (Max: 3 pts) |
| CVC Word Blending | Word cards: SAM, BUS | Show word: "Can you sound out and read this word out loud?" | 1 pt per blended word (Max: 2 pts) |
| Total Diagnostic Score | 10 Total Phonics Items | Calculate empirical score gain: Delta = Post-Test Score minus Pre-Test Score | Total Score: 0 to 10 Points |

Part B: Usability (U) — Standard 10-Item SUS & Child Smileometer

### 1. Child Smileometer (Read & MacFarlane, 2006):

Show the 3 mascot emotion cards immediately post-session: "How did you feel playing with Lily today?" [1 = Sad/Difficult, 2 = Neutral/Okay, 3 = Happy/Fun]. Target: Mean Score ≥ 2.6 / 3.0.

### 2. Parent & Teacher System Usability Scale (Brooke, 1996):

[SUS-01] I think that I would like to use PlayIT frequently for my child's/students' reading practice.

[SUS-02] I found the application unnecessarily complex to understand or operate. [Reverse-Scored]

[SUS-03] I thought the application was easy to use and navigate.

[SUS-04] I think that I would need the support of a technical person to be able to use this app. [Reverse-Scored]

[SUS-05] I found the various functions in this system (Hear, Say, Find, Blend, Dashboard) were well integrated.

[SUS-06] I thought there was too much inconsistency in the interface, audio, or navigation. [Reverse-Scored]

[SUS-07] I would imagine that most children and parents would learn to use this system very quickly.

[SUS-08] I found the application very cumbersome or awkward to use. [Reverse-Scored]

[SUS-09] I felt very confident using the application and guiding my child through lessons.

[SUS-10] I needed to learn a lot of things before I could get going with this application. [Reverse-Scored]

*Scoring Formula: For positive items (1,3,5,7,9), Score = Scale - 1. For reverse items (2,4,6,8,10), Score = 5 - Scale. Composite SUS = (Sum of Scores) x 2.5 (Normalized 0–100 scale; Target: Mean ≥ 75.0 / Grade B+).

Part C: Accessibility (A) — Pediatric Ergonomics & Offline Equity

[ACC-01] Pediatric Touch Targets: The interactive buttons, letter cards, and microphone icon are large enough (≥64dp) for small child fingers to tap comfortably without accidental miss-taps.

[ACC-02] Non-Verbal Audio Dual-Coding: Spoken voice instructions and visual animations allow young, non-reading children to understand tasks without needing to read written on-screen text.

[ACC-03] High Contrast & Readability: High-contrast UI colors and large typography satisfy WCAG 2.1 AA standards, ensuring readability under indoor lighting and outdoor glare.

[ACC-04] 100% Offline Access & Equity: Operating 100% offline without requiring internet, WiFi, or mobile data credits provides equitable, cost-free learning opportunity for low-resource households.

[ACC-05] Child Safety & Privacy: The total absence of third-party advertisements, external web links, and in-app purchases ensures a secure, distraction-free environment for young learners.

Part D: Child Observational Task Rubric & Time-on-Task (Observer Rubric)

[OBS-01] Level Map Entry: Child independently taps active glowing node. Stopwatch: Time from app launch to node tap (seconds).

[OBS-02] Hear It Audio Engagement: Child listens to phoneme sound modeling (/m/ for Mouse) and repeats sound. Rated: High, Neutral, Distracted.

[OBS-03] Say It Microphone Vocalization: Child presses mic button and produces verbal phoneme response. Stopwatch: Mic tap to ASR result (seconds).

[OBS-04] Find It Picture Discrimination: Child discriminates target pictures from distractors. Rated: 3/3 on first try, 1-2 mistakes, or needed help.

[OBS-05] Blend It CVC Word Assembly: Child arranges letter tiles into correct CVC word (SAM). Stopwatch: Display to submission (seconds).

7. Validation Testing Protocol & Field Administration Guidelines

Step 1: Test Environment & Device Provisioning: 5 Android test devices (tablets and smartphones running Android 8.0+) are pre-loaded with playit-debug.apk. The testing space is verified to have ambient noise ≤ 40dB using the app's built-in noise threshold indicator.

Step 2: Informed Consent & Demographic Intake: Parents and teachers complete the digital consent form (Q1-Q2) and demographic profile (Q3-Q5) before any testing begins. Child verbal assent is confirmed.

Step 3: Diagnostic Pre-Test (2 Minutes): The observer administers the 10-item baseline assessment (Phoneme Flashcards M, S, A, I, B and Word Cards SAM, BUS) to record pre-intervention reading knowledge.

Step 4: Observational Gameplay Session (15 Minutes): The child completes Letter Node 1 (Hear It → Say It → Find It) and the Chapter 1 Blend It challenge. The observer records OBS-01 to OBS-05 timings with a stopwatch.

Step 5: Diagnostic Post-Test & Affective Feedback: Immediately post-play, the observer re-tests the phonics items to compute the learning gain delta, followed by the 3-point Smileometer face rating.

Step 6: Caregiver SUS & Teacher Survey: Parents and teachers complete the 10-item SUS questionnaire and accessibility checklist via Google Forms synced to the master Google Sheet.

8. Thesis Chapter 4 Statistical Integration & Refactoring Roadmap

The empirical data gathered from the 30-respondent validation cohort will directly substantiate Thesis Chapter 4 (Results and Discussion) and drive the Week 3 Requirements Refactoring:

• Inferential Phonics Gain Analysis: Pre-test and post-test scores will be evaluated via a Paired Samples t-test (or Wilcoxon signed-rank test if normality is violated) to determine whether PlayIT yields statistically significant reading gains (alpha = 0.05).
• Caregiver Usability Benchmarking: SUS survey responses will be scored using Brooke's normalized algorithm to generate composite usability ratings, benchmarked against the standard Bangor et al. (2008) curved grading scale (Target: ≥ 75.0 / Grade B+).
• Software Quality Verification: Offline Vosk latency (SYS-01 ≤ 0.5s), 60 FPS animation stability (SYS-02), and SQLite/Room transactional integrity (SYS-03, 0% data loss) will be verified across test device logs.
• Week 3 Document Refactoring: Findings will be synthesized into the SRS v3.0 Requirements Traceability Matrix (RTM) (officially incorporating FR-13 Blend It and FR-14 Multi-Profile) and the SDD v2.0 Architecture Specification due on September 19, 2026.